PRELIMINARY DESIGN REVIEW (PDR)

- Project Statement & Outcome.

Project Statement:

To engineer an automated, pipeline that ingests  document formats (PDF, DOCX, XLSX, TXT) and transforms them into structured, searchable, and AI-Q&A assets. The system leverages a multi-layered Topic Segmentation Engine combining semantic embeddings, lexical analysis, and hybrid consensus mechanisms.

Strategic Outcomes:

- Zero-Loss Extraction.

- Contextual Intelligence: Sub-second retrieval of topic-specific summaries and Q&A.

- Hybrid Segmentation Accuracy: Semantic + Lexical + Rule-based boundary detection.

- Global Reach: Full localization and translation support

- Dataset Profile

Unstructured: Legal contracts, technical manuals, research papers (PDF/DOCX).

Semi-Structured: Financial audit sheets, inventory logs (XLSX).

High-Volume: Raw logs and transcript exports (TXT).

Multilingual: Mixed-language corpora requiring auto-detection and translation.

- 3. Milestone 1: Build Phase (8 Modules)

- Week 1: Environment & Research Initialization

Setup Python environment.

Dataset preparation and validation.

Initial research benchmarking (semantic vs lexical segmentation).

- Week 2: Multi-Engine Extraction Layer

PyMuPDF (PDF), python-docx (DOCX), Pandas (XLSX), Tesseract OCR fallback.

Output Canonical JSON with raw text + metadata.

- Week 3: Topic Segmentation Engine (Core Layer)

Semantic Embeddings using sentence-transformers

Cosine similarity drop detection for boundary suggestion.

TF-IDF lexical segmentation fallback.

Concept & Definition Anchoring rules (regex pattern -based detection).

Hybrid Consensus voting mechanism (multi-pass boundary agreement).

Week 4: Text Normalization & Canonical Transcript

Regex-based discourse cleaning.

Unicode normalization.

Paragraph reconstruction.

Master Transcript generation.

Week 5: NLP Enrichment & Topic Intelligence

Abstractive summarization (google/flan-t5-base).

Keyword extraction via TF-IDF + KeyBERT-style logic.

Auto title generation for segments.

Week 6: AI Q/A Engine (Open-Source RAG)

Embeddings: sentence-transformers.

Vector DB: FAISS / Pinecone.

LLM Integration: Llama-3 / DeepSeek via API Gateway.

Context-window restriction to prevent hallucination.

Week 7: Translation & Localization Layer

Google Deep-translator.

Indic transliteration layer.

Week 8: Cloud Deployment (Yet to decide)

Dockerization of services.

Deployment to AWS ECS (Fargate).

AWS WAF configuration.

Secrets Manager integration for API security.

Token governance & API monitoring.

- 4. Milestone 2: Testing & Validation (Weeks 9–10)

Week 9: Functional & Security Audit

Segmentation accuracy validation against human-labeled datasets.

Hybrid consensus boundary verification.

API rate-limit stress testing.

Penetration testing for S3 & endpoints.

Week 10: Performance Optimization & Handover

Vector search latency tuning.

Model inference optimization.

Deployment Guide documentation.

Final API documentation delivery.

- 5. Technologies Involved

Cloud: AWS

Extraction: PyMuPDF, python-docx, Pandas, Tesseract OCR

Segmentation: sentence-transformers, scikit-learn (cosine_similarity, TfidfVectorizer), regex

NLP: google/flan-t5-base, TextBlob, sentence-transformers

Visualization: wordcloud

Frontend: Streamlit

LLM APIs: Llama-3 / DeepSeek (Changeable)

Translation: deep-translator

Romanization: indic-transliteration